AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect. Weekly Progress Report

For the Week Commencing: 1st Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Project initialization and requirements gathering

Future work plans: Begin design phase and technology selection

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Jan 20 - Jan 26** |
| **Monday** | Project kickoff meeting and core objectives established |
| **Tuesday** | Core requirements documented for email generation features |
| **Wednesday** | Initial system architecture drafted |
| **Thursday** | Technology stack finalized |
| **Friday** | Team roles assigned and project timeline created |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 2nd Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Complete design phase and UI mockups

Future work plans: Begin frontend development

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Jan 27 - Feb 2** |
| **Monday** | Low-fidelity wireframes created |
| **Tuesday** | High-fidelity mockups developed |
| **Wednesday** | User workflows mapped |
| **Thursday** | Design review conducted |
| **Friday** | API specifications finalized |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 3rd Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Initialize frontend development

Future work plans: Begin backend development

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Feb 3 - Feb 9** |
| **Monday** | React environment setup completed |
| **Tuesday** | Basic UI components implemented |
| **Wednesday** | Email input form developed |
| **Thursday** | Tone selection dropdown created |
| **Friday** | Copy-to-clipboard functionality added |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 4th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Core backend development

Future work plans: Frontend-backend integration

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Feb 10 - Feb 16** |
| **Monday** | Spring Boot environment configured |
| **Tuesday** | API endpoints implemented |
| **Wednesday** | Gemini API access secured |
| **Thursday** | Prompt engineering logic completed |
| **Friday** | Error handling implemented |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 5th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Complete frontend-backend integration

Future work plans: Begin browser extension development

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Feb 17 - Feb 23** |
| **Monday** | Frontend-backend connection established |
| **Tuesday** | API response handling implemented |
| **Wednesday** | Response display UI enhanced |
| **Thursday** | Editing capabilities added |
| **Friday** | Integration testing completed |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 6th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Develop browser extension foundation

Future work plans: Enhance extension functionality

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Feb 24 - Mar 1** |
| **Monday** | Extension environment setup |
| **Tuesday** | Gmail DOM research completed |
| **Wednesday** | Email context extraction implemented |
| **Thursday** | "Generate with GemMail" button added |
| **Friday** | Extension-backend communication established |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 7th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Complete extension functionality

Future work plans: Begin user testing

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Mar 2 - Mar 8** |
| **Monday** | Thread extraction enhanced |
| **Tuesday** | Gmail tone selection implemented |
| **Wednesday** | Cross-browser testing completed |
| **Thursday** | DOM manipulation bugs fixed |
| **Friday** | Extension packaged for distribution |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 8th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Gather and implement user feedback

Future work plans: Performance optimization

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Mar 9 - Mar 15** |
| **Monday** | Web app user testing conducted |
| **Tuesday** | Extension user testing conducted |
| **Wednesday** | Feedback analyzed and prioritized |
| **Thursday** | High-priority fixes implemented |
| **Friday** | Extension improvements completed |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 9th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Optimize application performance

Future work plans: Implement enhanced features

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Mar 16 - Mar 22** |
| **Monday** | Performance audit completed |
| **Tuesday** | React components optimized |
| **Wednesday** | Backend performance enhanced |
| **Thursday** | Extension performance improved |
| **Friday** | Load testing conducted |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 10th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Add enhanced features

Future work plans: Prepare documentation and deployment

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Mar 23 - Mar 29** |
| **Monday** | Additional tone options added |
| **Tuesday** | Template saving implemented |
| **Wednesday** | Analytics tracking added |
| **Thursday** | Gemini API integration refined |
| **Friday** | User settings panel created |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 11th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Complete documentation and prepare for deployment

Future work plans: Execute deployment and post-launch activities

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Mar 30 - Apr 5** |
| **Monday** | User documentation completed |
| **Tuesday** | Technical documentation finalized |
| **Wednesday** | Deployment infrastructure configured |
| **Thursday** | Deployment plan finalized |
| **Friday** | Final pre-launch review completed |

AMITY UNIVERSITY KOLKATA

A logo of a university

AI-generated content may be incorrect.

**Weekly Progress Report**

For the Week Commencing: 12th Week

**Enrollment No. : A91404822003**

**NAME: AYUSH GUPTA**

**A white logo with black text

AI-generated content may be incorrect.Program: BCA**

Faculty Guide’s Name : Subha Ghosh

Internship Mode : Online

Project Title: GemMail Smart Email Generator & Chrome Browser Extension

Targets for the week: Launch product and collect initial feedback

Future work plans: Implement improvements based on user feedback and plan future features

**Week’s Summary**

|  |  |
| --- | --- |
| **Days / Time** | **Apr 6 - Apr 12** |
| **Monday** | Backend services deployed to production |
| **Tuesday** | Frontend application launched |
| **Wednesday** | Browser extension published to Chrome Web Store |
| **Thursday** | Bug fixes and minor improvements deployed |
| **Friday** | Future development roadmap drafted based on initial reception |